Sprint Planning – Smart Waste Management System

Sprint Explanation

- Sprint – Fixed time period (2 weeks) to complete selected tasks.

- Epic – Large feature divided into smaller tasks (User Stories).

- Story – Small task under an Epic.

- Story Point – Effort estimation using Fibonacci series (1, 2, 3, 5).

Storypoint -5 (1,2,3,5)

Story Point Scale

- 1 – Very Easy

- 2 – Easy / Normal

- 3 – Moderate

- 5 – Difficult

Sprint 1

Data Collection (Epic 1)

Epic 1: Requirement & Data Collection

Gathering User Requirements (USN1) – 2

Survey & Data Collection from Users (USN2) – 2

Defining System Requirements (USN3) – 3

Epic 2: System Design

- Database Design (USN4) – 3

- UI Wireframe Design (USN5) – 3

- Architecture Design (USN6) – 2

Total Story Points in Sprint 1

= 2 + 2 + 3 + 3 + 3 + 2
= 15

Sprint 2

Epic 3: Frontend Development

- User Registration/Login Page (USN7) – 3

- Dashboard UI Development (USN8) – 5

- Report Display Page (USN9) – 3

Epic 4: Backend Development

- API Development (USN10) – 5

- Database Integration (USN11) – 3

Epic 5: Testing

- Functional Testing (USN12) – 3

Total Story Points in Sprint 2

= 3 + 5 + 3 + 5 + 3 + 3
= 22

Total Story Points Calculation

Sprint 1 = 15
Sprint 2 = 22

Total Story Points = 15 + 22 = 37

Number of Sprints = 2

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 37 / 2

Velocity = 18.5 ≈ 19 Story Points per Sprint